PROJECT NOMAD USB

Product Roadmap

github.com/joz1trillion/nomad-usb  ·  v0.5.5 baseline  ·  May 2026

# What Is This

Project Nomad USB is a bootable USB drive that turns any laptop into a self-contained offline survival server. Plug it into any machine, boot from USB, and within a few minutes you have a local web server running maps, Wikipedia, AI assistance, education content, notes, and more — all without internet.

The flash tool lets anyone create their own USB. The goal is that a non-technical person can boot the finished USB and have everything ready to go with minimal configuration. A slightly technical person handles the one-time flash; after that, anyone can use it.

# Guiding Principles

| 👤 | Accessibility over features. If a normal person can't use it, it doesn't ship. |
| --- | --- |
| ⚡ | It should just work. Minimal commands needed after boot. |
| 📡 | Offline first. Everything works with zero internet. Online is a bonus. |
| 🔓 | Open source. Public GitHub. Anyone can make their own. |
| 🔗 | Downstream from Project Nomad. We build around it, not over it. |
| ✂️ | Small scope per version. Ship working things. Don't add features to broken things. |

# Current State  (v0.5.5)

| ✅ Working - Flash tool (Linux, browser wizard) - ISO builds on Debian Trixie - Boots and serves Nomad at :8080 - WiFi hotspot via nomad-hotspot - Optional app selection at flash time - nomad CLI (status, watch, journal, etc.) - Version display in MOTD and flash tool - GitHub repo at joz1trillion/nomad-usb - SSH access on boot | ⚠️ Known Issues - First boot takes 15–30 min (docker image unpack on USB) - 5+ min container creation on first compose-up - Flash tool Linux only - No README / documentation - No desktop environment option - No install-to-host option yet |
| --- | --- |

# Roadmap

Versions are semver. Major = breaking changes. Minor = new features. Patch = bug fixes. Version numbers are managed in the repo's VERSION file.

## v1.0  —  "It works for normal people"

The primary goal of v1.0 is eliminating the slow first boot and ensuring anyone who finds this on GitHub can flash a USB and have it work. No hand-holding required.

| v1.0 It works for normal people |  |
| --- | --- |
| Flash tool | ☐ Prebuilt docker data tree on NOMAD_DATA — eliminates 15–30 min first boot ☐ Golden docker data hosted as GitHub release, flash tool downloads at flash time ☐ All Nomad-supported apps available in the wizard ☐ Linux support (already done) |
| Booted USB | ☐ Boot → wait 2–3 min → Nomad ready (after prebuilt docker) ☐ MOTD clearly shows URL and hotspot command ☐ nomad watch shows accurate real-time state ☐ Kernel veth spam suppressed after boot (already done) |
| Docs | ☐ README: what it is, hardware requirements, how to flash, first boot ☐ Note about AI app RAM requirements ☐ Tips updated to reflect real first-boot experience |
| Cleanup | ☐ Simplify nomad-init now that progress tracking is less critical ☐ Trim CLI to commands people actually use ☐ Remove state files that existed only for the progress UI |

## v1.1  —  "Advanced flash options"

Power users can customize their USB at flash time. All options have sensible defaults so non-technical users aren't affected.

| v1.1 Advanced flash options |  |
| --- | --- |
| Flash tool | ☐ Choose which apps to include at flash time ☐ Set hotspot SSID and password ☐ Set default nomad/root passwords (baked into USB) ☐ Manual ISO path as fallback if GitHub release unavailable |
| USB | ☐ Optional exFAT data partition at end of USB (keychain-friendly) ☐ Partition sizing guidance based on target USB size |

## v1.2  —  "Install to host"

If you want to make this a permanent installation on a machine rather than a USB, you can. Especially useful if someone has a dedicated old laptop to run as a permanent offline server.

| v1.2 Install to host |  |
| --- | --- |
| Installer | ☐ nomad-install-to-disk (Calamares wrapper — already scaffolded) ☐ Post-install: docker data already on disk, no first-boot wait ☐ Post-install: auto-start on boot as a service ☐ Clear docs on USB mode vs installed mode |

## v2.0  —  "Desktop edition"

The USB includes a lightweight desktop environment with a browser. You don't need a second device to access Nomad — the laptop running the USB is also the client.

| v2.0 Desktop edition |  |
| --- | --- |
| ISO | ☐ Lightweight DE added to ISO (XFCE or Openbox) ☐ Browser auto-opens to Nomad at :8080 on login ☐ Two ISO variants: headless (server) and desktop (standalone) ☐ Desktop edition still supports hotspot, SSH, all CLI commands |
| Hardware | ☐ HDMI output, touchpad, keyboard work on common hardware ☐ Hardware compatibility notes in README |

## Future / Backlog

These are valid ideas that aren't in the current version plan. They can be pulled forward if priorities change.

- Later: Windows and Mac flash tool support

  - Significant engineering — raw disk access from Python differs per platform

  - Linux-only is fine for v1 given the target audience

- GitHub Actions CI for automated ISO builds

- Multiple architecture support (ARM — interesting for Raspberry Pi use case)

- Offline-first content packs (pre-downloaded Kiwix ZIM files for Wikipedia, maps, etc.)

- Move repo to a GitHub organization (5-min task, do before going public)

# Explicitly Not In Scope

- Forking Project Nomad upstream

- Building our own apps or content

- Paid tiers, accounts, analytics, telemetry

- iOS or Android flash tools

- Multi-node / cluster mode

# Immediate Next Steps

| # | Task | Detail |
| --- | --- | --- |
| 1 | Prebuilt docker | Branch experiment-prebuilt-docker. Boot current USB, power off clean, copy /mnt/nomad-data/docker/ as golden image. Modify flash tool to copy this tree instead of writing a tarball. Verify first boot is fast. |
| 2 | GitHub release | Once golden docker image is validated, create a GitHub release and host the tarball there. Update flash tool to download it automatically. |
| 3 | README | 50–100 lines. What it is, hardware requirements, how to flash, what to do after first boot, known limitations (AI needs RAM). |
| 4 | v1.0 cleanup | After prebuilt docker works, simplify nomad-init, trim CLI to used commands, remove state files that existed only for the progress UI. |